Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81358 |
| Project Name | OrderOnTheGo : Your On-Demand Food Ordering Solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a customer, I can register using email and password to access the platform. | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using JWT authentication. | 2 | High | Team |
| Sprint-1 | Dashboard | USN-3 | As a customer, I can view restaurant listings and food items on the dashboard.. | 3 | High | Team |
| Sprint-2 | Product Browsing. | USN-4 | As a customer, I can browse menus and view product details such as price and description.. | 5 | High | Team |
| Sprint-2 | Cart Management. | USN-5 | As a customer, I can add or remove food items from the cart before ordering. | 3 | Medium | Team |
| Sprint-3 | Order Processing. | USN-6 | As a customer, I can place an order by providing address and payment details. | 5 | High | Team |
| Sprint-3 | Restaurant Panel | USN-7 | As a restaurant owner, I can add, update, and manage food products. | 4 | High | Team |
| Sprint-4 | Admin Panel | USN-8 | As an admin, I can approve restaurants and manage platform data.. | 3 | Medium | Team |
| Sprint-4 | Order History. | USN-9 | As a customer, I can view my order history and order status updates.. | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 4 Days | 01 Feb 2025 | 04 Feb 2025 | 15 | 04 Feb 2025 |
| Sprint-2 | 16 | 4 Days | 05 Feb 2025 | 08 Feb 2025 | 16 | 08 Feb 2025 |
| Sprint-3 | 14 | 4 Days | 09 Feb 2025 | 12 Feb 2025 | 14 | 12 Feb 2025 |
| Sprint-4 | 12 | 3 Days | 13 Feb 2025 | 15 Feb 2025 | 12 | 15 Feb 2025 |